THE GREEN ENTREPRENEUR (TGE)

# Environment Configuration Plan

TGE-006 — Plan Environment Configuration

| Project | The Green Entrepreneur (TGE) Management System |
| --- | --- |
| Purpose | Record the environment configuration approach based on repository review |
| Status | Draft prepared; pending team agreement |
| Dependencies | TGE-001 — Verify the Existing GitHub Repository; TGE-002 — Confirm the Monorepo Structure |
| Scope | Planning only; no configuration files are changed by this task |

# 1. Objective

Agree on how development environments and configuration variables will be managed securely and consistently across the TGE frontend, backend, database, testing, and deployment environments.

This plan records the approach based on the repository review. It is not an instruction to make code or configuration changes immediately.

# 2. Repository Review Findings

The repository contains a Next.js frontend under client/, an Express/TypeScript backend under server/, and a Prisma/PostgreSQL configuration under database/.

server/src/server.ts calls dotenv.config() and reads PORT, with a default of 4000, and CLIENT_URL, with a default of http://localhost:3000.

database/prisma7.config.ts imports dotenv/config and reads DATABASE_URL.

Git check-ignore confirms that database/.env is ignored by database/.gitignore.

The root .gitignore excludes node_modules/, .next/, dist/, .env, and .env.* and allows .env.example files.

The frontend source search did not identify current API URL or NEXT_PUBLIC_ environment-variable references. This may change when API integration is implemented.

The file search found client/.gitignore, database/.gitignore, and database/.env. It did not show a server/.env or .env.example file in client/, server/, or database/.

The contents of database/.env were not inspected. This review therefore does not verify its values or confirm that no secret was previously committed.

# 3. Configuration Variables Identified

| Variable | Area | Purpose and handling |
| --- | --- | --- |
| PORT | Backend | Optional HTTP port; current fallback is 4000. |
| CLIENT_URL | Backend | Allowed frontend origin for CORS; current fallback is http://localhost:3000. |
| DATABASE_URL | Database / Prisma | PostgreSQL connection URL read by Prisma configuration; treat it as secret if it contains credentials. |
| Frontend API URL | Frontend, when needed | No current reference was identified in inspected frontend source. Define only when API integration requires it. |
| Authentication/service secrets | Backend, when needed | Confirm exact variable names from implemented authentication and service code; do not invent names or commit values. |

# 4. Environment Separation

Local development: use each developer's local configuration and an approved development database or service.

Testing: use a separate test database and test-specific settings; tests must not accidentally target production data.

Staging or deployment: configure environment-specific values through the hosting platform's environment or secret settings.

Production: use production-only credentials and least-privilege database access. Do not reuse development secrets by default.

Keep environment-specific URLs, ports, and credentials out of source code where configuration is appropriate.

Values may differ between environments, while variable names and meaning should remain consistent unless a documented reason requires otherwise.

# 5. Secret Handling and Git Safety

Never commit real passwords, API keys, private tokens, signing secrets, or database credentials.

Keep real local environment files excluded from Git. Preserve and review existing root and nested ignore rules when the repository layout changes.

Store deployed secrets in the deployment platform's environment-variable or secret-management settings, with access limited to people and services that need them.

Use separate credentials for local development, testing, and production.

If a secret is accidentally committed, revoke or rotate it and follow the team's incident procedure; removing it from the latest file alone is not sufficient.

Do not paste real environment-file contents into chat, tickets, logs, or pull requests.

# 6. Example Environment Files

The proposed approach is to maintain safe example files containing only required variable names and fake placeholders:

client/.env.example — only frontend variables actually required by the frontend.

server/.env.example — backend settings such as PORT and CLIENT_URL, plus additional variables only when confirmed by the code.

database/.env.example — DATABASE_URL with a clearly fake placeholder, if the team confirms this is the desired location for the Prisma configuration's environment file.

Before creating example files, confirm the environment-loading behaviour of the installed Next.js and Prisma versions. Add comments explaining each variable. Example files must not contain working credentials, and real .env files must remain ignored.

# 7. Naming and Documentation

Use clear, consistent uppercase names with underscores, consistent with PORT, CLIENT_URL, and DATABASE_URL.

Document each variable's purpose, which application reads it, whether it is required, a safe example format, and which environments need it.

Never put secrets in variables prefixed with NEXT_PUBLIC_, because these values can be exposed in browser-side bundles.

Do not create variables speculatively. Add them when required by approved architecture or implemented features.

Update the configuration reference whenever variables are added, renamed, or removed.

# 8. Review and Change Control

Review existing configuration and affected source code before changing environment handling.

Discuss changes affecting both developers, deployment, security, or database access before implementation.

Use a pull request or the team's agreed review process for shared configuration changes.

Verify that the application starts with documented local settings and that required variables are present.

Make missing required configuration fail clearly rather than silently using an unsafe value.

Ensure automated checks do not depend on real production secrets and use dedicated test configuration.

This task does not create example files, edit .gitignore, change dotenv loading, or alter deployment settings. Such changes should be separate implementation work after the team agrees on this plan.

# 9. Outstanding Decisions

Both developers must review and approve this plan.

Confirm whether to maintain one .env.example per application area or a smaller shared set, based on how the installed tools load environment files.

Confirm the intended local and test PostgreSQL database setup.

Confirm exact authentication and service-secret variable names when the relevant backend code is reviewed.

Identify the deployment platform and its secret-management process when deployment is planned.

Review nested .gitignore rules if needed; do not remove or override working ignore rules without reason.

Agree on how to respond if a secret is accidentally committed.

# 10. Definition of Done

Required current environment variables and their purposes are documented.

Frontend, backend, and database configuration needs are reviewed.

Local, test, and deployment differences are described.

Secret handling and Git ignore practices are documented.

The example-file approach and naming standards are agreed.

Outstanding configuration requirements are recorded.

Both developers have reviewed and agreed on this plan.

Status at preparation: repository review is complete based on the commands provided; this document remains pending team agreement. No configuration changes have been made.

# 11. Approval Record

| Reviewer | Decision | Date |
| --- | --- | --- |
| Developer 1 | Pending team review | To be recorded |
| Developer 2 | Pending team review | To be recorded |